SESSION 11

1.work Breakdown Structure WBS for "Search Restaurants" (Zomato)

Feature: Search Restaurants

- Test Planning

  - Define scope (search by name, cuisine, location, filters)

  - Identify test environment (Android/iOS/Web)

- Test Case Design

  - Valid search terms (restaurant name, cuisine type)

  - Invalid/empty search terms

  - Search with filters (rating, price, delivery time)

  - Search with location changes (GPS on/off, manual entry)

- Test Data Preparation

  - List of valid/invalid restaurant names

  - Edge-case strings (special characters, emojis, very long text)

- Functional Test Execution

  - Verify correct results returned

  - Verify "no results found" state

  - Verify sorting/filtering works with search

Non-Functional Testing

- Performance (search response time under load)

Q2) 2. Test Effort Estimation — "Send Message" (WhatsApp)

| Test Activity | Estimated Hours | Notes |
| --- | --- | --- |
| Requirement analysis / test planning | 4 | Understand message flow: text, media, status ticks, offline queuing |
| Test case design (functional) | 10 | Send/receive text, emoji, media, group chat, offline send |
| Test case design (non-functional) | 6 | Performance, encryption, delivery under poor network |
| Test data & environment setup | 4 | Multiple devices, SIMs, network simulators |
| Test execution (functional) | 16 | Execute all designed cases across scenarios |
| Test execution (non-functional) | 8 | Load/performance and security checks |

Q3) ; . Estimation Sheet — "Apply Coupon" (Flipkart)

| Test Activity | Estimated Hours | Assumptions |
| --- | --- | --- |
| Test planning & scope definition | 2 | Small, well-defined module |
| Test case design | 6 | ~15–20 cases: valid coupon, expired coupon, invalid code, min. cart value not met, coupon already used, multiple coupons |
| Test data preparation | 2 | Test coupons created in staging DB with different validity rules |
| Test environment setup | 1 | Staging environment already available, no new setup needed |
| Test execution | 6 | Single round of execution, one platform (Android app) |
| Defect logging & retesting | 3 | Assume 3–5 defects found, low severity |
| Regression testing | 4 | Check checkout/cart flow isn't broken |

Reporting1Simple summary report, no formal sign-off meetingTotal25 hoursAssumes no major integration with payment gateway changes

Q4) : 4. Test Point Analysis (TPA) for "Movie Booking" (BookMyShow)

Concept in simple terms:
TPA is a technique to estimate testing effort based on the functional size of a feature rather than guesswork. It works somewhat like Function Point Analysis — you break the feature into functions (e.g., select movie, choose seats, apply offers, make payment, get confirmation).

For "Movie Booking," you'd identify functions like:

- Search movies/showtimes

- Seat selection

- Payment processing

- Ticket confirmation & generation

Cancellation and refund