SDLC MODELS

Comparative Analysis

Waterfall  ·  Agile  ·  Spiral

Prepared by: Business Analyst Team

Date: June 27, 2026

Version: 1.0

# 1. Overview

Software Development Life Cycle (SDLC) models provide structured frameworks for planning, creating, testing, and delivering software. Each model has distinct strengths and trade-offs. This document compares the three most widely used models — Waterfall, Agile, and Spiral — across five key dimensions with real-world examples from companies like Flipkart, Swiggy, and Zomato.

| Waterfall Sequential, phase-by-phase delivery | Agile Iterative sprints with continuous delivery | Spiral Risk-driven prototyping in repeated loops |
| --- | --- | --- |

# 2. Key Differences — Comparison Table

The table below compares Waterfall, Agile, and Spiral across five critical dimensions. Each cell includes a summary of the model's behaviour and a real-world example to illustrate the concept in practice.

| Dimension | Waterfall | Agile | Spiral |
| --- | --- | --- | --- |
| Flexibility | Low — requirements locked upfront. Changes post sign-off are expensive and require phase restarts. Example: Flipkart's original catalogue system froze its DB schema early; adding new product attributes like size charts forced costly rework across all phases. | High — evolves sprint by sprint. Teams adapt every 2–4 weeks without restarting the project. Example: Swiggy's delivery tracking shipped in sprints — live map, ETA, and driver chat were each refined based on user feedback across releases. | Moderate — changes allowed at loop transitions. Not continuous; only at controlled phase boundaries between spiral cycles. Example: A fintech payment gateway uses Spiral — risk re-evaluation at each loop boundary may shift security requirements before the next phase begins. |
| Customer Feedback | End-only — customers see the product after full build. Feedback arrives too late to change the product without complete rework. Example: Early e-commerce portals launched search after months of build, only to discover users preferred filter-first browsing — requiring a post-launch redesign. | Continuous — working software after every sprint. Users give feedback on real features, enabling real-time course correction. Example: Swiggy ran A/B tests on the restaurant listing page after each sprint — heatmaps showed users ignored discount banners, prompting a layout pivot in the next sprint. | Per cycle — prototypes shared after each loop. Feedback shapes the next loop but does not trigger changes mid-cycle. Example: A hospital management system shared a working prototype of its scheduling module at end of loop 2 — doctors' slot-preference feedback was folded into loop 3 planning. |
| Risk Handling | Late detection — risks surface at testing phase. By the time risks are found, fixes are expensive and may delay launch. Example: Flipkart's 2014 Big Billion Day suffered severe downtime — infrastructure risks were not stress-tested until close to launch, causing crashes at peak traffic. | Sprint-by-sprint — risks surfaced continuously. Daily standups and retrospectives create ongoing risk visibility. Example: Swiggy's team identified a race condition in order assignment during a sprint demo — it was flagged, prioritized, and resolved within the same two-week cycle. | Systematic — formal risk analysis every loop. High-risk elements are prototyped and validated before full development. Example: NASA's mission control software uses Spiral — each loop begins with a formal risk assessment to decide: proceed, prototype further, or abandon the module entirely. |
| Delivery Timeline | Single release — complete product at project end. One big release after months or years of development. Example: Government e-tendering portals are built with Waterfall — the full system goes live in one release after 12–18 months, as requirements are set by policy. | Incremental — shippable every 2–4 weeks. Users benefit from partial functionality early; team can pivot quickly. Example: Flipkart rolled out voice search in phases — first Hindi for select cities, then expanded region by region based on adoption data, without a full multi-language release. | Prototype-led — refined over multiple loops. Full delivery after several cycles; slower than Agile but safer for complex systems. Example: Aerospace and medical device firms use Spiral — each loop validates safety-critical components before adding new functionality in the next cycle. |
| Team & Cost | Low ongoing cost — siloed sequential teams. Analysts, developers, and testers hand off sequentially. Predictable, fixed-price-friendly. Example: Large ERP implementations for retail chains like Reliance or D-Mart prefer Waterfall — the fixed-price contract model aligns with phase-gate handoffs. | Variable, adaptive — cross-functional squads. Dev, QA, and design work in parallel. Costs distributed across sprints and can flex sprint-to-sprint. Example: Zomato's product team uses cross-functional squads — a single squad owns restaurant discovery end-to-end, shipping UX, backend, and analytics together each sprint. | High, risk-justified — resource-intensive loops. Each loop involves planning, risk analysis, engineering, and evaluation — justified only when failure cost is very high. Example: A national digital identity system (like early Aadhaar architecture) justifies Spiral's cost — a security flaw at that scale would be catastrophic. |

# 3. Dimension-wise Breakdown

## 3.1  Flexibility

Flexibility refers to how easily the project can absorb changes in requirements after work has begun.

- Waterfall: Requirements are a contract. Once the requirements phase closes, changes trigger formal change requests, re-estimations, and often complete phase restarts. Suitable only when scope is fully understood at project initiation.

- Agile: Change is welcomed. Each sprint planning session is an opportunity to re-prioritise the backlog. Teams expect and budget for evolving requirements as a normal part of delivery.

- Spiral: Changes are accommodated but governed. Each spiral loop concludes with a review phase where new information — including changed requirements — is folded into the next loop's planning. This is more structured than Agile but more accommodating than Waterfall.

## 3.2  Customer Feedback

Customer feedback determines how quickly real-world usage information can influence the product.

- Waterfall: Customers wait until the final delivery to interact with the product. This creates a long gap between requirement definition and user validation — often 6–18 months.

- Agile: Users interact with working software every sprint. This tight feedback loop ensures the product constantly aligns with actual user behaviour, not just documented assumptions.

- Spiral: Stakeholders review prototypes at the end of each loop (typically every 3–6 months). Feedback is structured and formal, not continuous — but far earlier than Waterfall's end-of-project delivery.

## 3.3  Risk Handling

Risk handling determines when risks are identified and how the model responds to them.

- Waterfall: Risks are typically discovered during the testing phase — far too late in the project lifecycle. The cost of fixing a fundamental design flaw at this stage can exceed the original development budget.

- Agile: Risks are surfaced and resolved iteratively. Daily standups catch blockers early. Sprint retrospectives turn systemic risks into process improvements. No risk festers unseen for months.

- Spiral: Risk analysis is not incidental — it is the core activity of every loop. Each spiral cycle begins with a formal risk identification and mitigation exercise. Only after risks are understood does engineering begin. This makes Spiral the most rigorous risk model of the three.

## 3.4  Delivery Timeline

Delivery timeline refers to when users can access usable software.

- Waterfall: One big-bang release at the end. All value is delivered at once, at the end of a long, opaque development period.

- Agile: Continuous delivery of small, valuable increments. The product grows visibly sprint by sprint, and users can begin deriving value weeks after project kickoff.

- Spiral: Increasingly functional prototypes are delivered loop by loop. The final, production-ready system arrives after multiple cycles — slower than Agile but with each increment deeply validated for risk.

## 3.5  Team Structure & Cost

Team composition and budget profiles differ significantly across the three models.

- Waterfall: Siloed specialist teams (BA → Dev → QA → UAT) work sequentially. Predictable cost profile makes it attractive for fixed-price outsourced contracts.

- Agile: Cross-functional squads where developers, designers, and QA work together continuously. Costs are distributed across the project and can flex between sprints as priorities shift.

- Spiral: The most resource-intensive model. Every loop requires dedicated planning, risk engineering, development, and evaluation effort. Justified only when the cost of failure is catastrophic.

# 4. When to Use Each Model

Choosing the right SDLC model is a strategic decision. The table below summarises the conditions that favour each model.

| Use Waterfall when... | Use Agile when... | Use Spiral when... |
| --- | --- | --- |
| • Requirements are fully defined and stable • Regulatory / compliance documentation required • Fixed-price contract with external vendor • Government or infrastructure projects Best suited for: ERP rollouts, legal systems, government portals | • Requirements will change as users engage • Speed-to-market is a competitive advantage • Continuous user feedback is available • Team is co-located or experienced with sprints Best suited for: consumer apps, e-commerce, SaaS products | • High technical risk or novel technology • Failure consequences are severe (safety-critical) • Budget exists for thorough risk evaluation • Large-scale, long-duration projects Best suited for: aerospace, medical devices, defence systems |

# 5. Rule of Thumb

A simple heuristic to guide model selection:

- If you can define 'done' before you start → use Waterfall

- If 'done' will evolve as you learn → use Agile

- If the unknowns could sink the whole project → use Spiral

In practice, many modern organisations use hybrid approaches — applying Waterfall-style planning for compliance documentation, Agile sprints for feature development, and Spiral-style risk loops for new technology components within a single project.

— End of Document —