SESSION 25

QA Assignment (Part 3): Reporting & Metrics

Prepared by: Dhaval Trivedi

1. Test Summary Report – Zomato Feature Update (One-Page)

Feature Tested: "Live Order Tracking with Delivery Partner Chat" (v20.4 update) Report Date: Test Cycle End Prepared By: QA Junior

Test Objectives

- Validate that live order tracking displays the delivery partner's real-time location accurately on the map

- Verify the new in-app chat feature between customer and delivery partner works reliably

- Ensure the update does not break existing order placement and payment flows (regression)

Test Coverage

| Area | Coverage |
| --- | --- |
| Live tracking map accuracy | 100% (12/12 test cases executed) |
| In-app chat (send/receive/notifications) | 100% (10/10 test cases executed) |
| Regression – order placement & payment | 90% (18/20 test cases executed; 2 skipped due to sandbox payment downtime) |
| Cross-device testing | Android + iOS, 2 screen sizes each |

Major Defects Found

| Defect | Severity | Status |
| --- | --- | --- |
| Delivery partner location freezes for ~30s when app is backgrounded and reopened | High | Fixed & Retested |
| Chat notification not received when app is in background (iOS only) | Medium | Open |
| Minor UI overlap of ETA text on smaller Android screens | Low | Open (deferred to next release) |

Overall Test Status

Status: Conditional Pass — Core tracking and chat functionality work as expected. One Medium-severity notification bug remains open on iOS and should be fixed before full rollout; the Low-severity UI issue is acceptable to defer. Recommend releasing to Android first while the iOS notification fix is completed.

2. Sample Daily QA Report – 5-Day Sprint (BookMyShow-style App)

| Day | Test Cases Executed | Passed | Failed | Blocked | Notes |
| --- | --- | --- | --- | --- | --- |
| Day 1 | 20 | 16 | 3 | 1 | Blocked case due to staging server downtime (seat map API) |
| Day 2 | 25 | 20 | 4 | 1 | Failed cases related to seat-lock race condition |
| Day 3 | 22 | 19 | 2 | 1 | 2 defects from Day 2 retested and closed |
| Day 4 | 18 | 15 | 3 | 0 | New failures found in refund/cancellation flow |
| Day 5 | 15 | 14 | 1 | 0 | Final regression pass; sprint wrap-up |
| Total | 100 | 84 | 13 | 3 | — |

Sprint Summary: 100 test cases executed against a plan of ~105 (95% execution). Pass rate of 84% by end of sprint. 3 blocked cases were due to environment issues, not app defects, and were resolved by Day 3.

3. Common QA Metrics – Applied to a Digital Payments App (Paytm-style)

| Metric | Definition | Usefulness for a Payments App |
| --- | --- | --- |
| Defect Density | Number of defects found per unit of size (e.g., defects per module, or per 100 test cases / KLOC) | Helps identify which modules (e.g., UPI, wallet, bill payments) are the riskiest and need extra testing focus or refactoring |
| Test Case Execution Rate | (Test Cases Executed / Test Cases Planned) × 100 | Shows whether the team is on track to complete planned coverage before release — critical for payment flows where incomplete testing is a major risk |
| Defect Leakage | Number of defects found in production after release / Total defects found (pre + post release) × 100 | For a payments app, defect leakage directly reflects real financial/customer risk from bugs that escaped testing — a key metric leadership watches closely |
| Test Coverage | Percentage of requirements or code covered by test cases | Ensures no critical payment scenario (e.g., failed transaction rollback, refund edge cases) is left untested |
| Defect Reopen Rate | (Number of Reopened Defects / Total Defects Found) × 100 | A high reopen rate on payment-related bugs signals that fixes aren't being properly verified — very risky since a "fixed" payment bug reappearing can mean real money issues for users |

4. Calculation – Spotify-style App Sprint

Given:

- Planned test cases: 120

- Executed: 110

- Passed: 95

- Failed: 15

- Defects reopened: 5

Test Case Execution Rate

= (Executed / Planned) × 100 = (110 / 120) × 100 = 91.67%

Defect Reopen Rate

= (Reopened / Total Defects Found) × 100

Here, Total Defects Found = 15 (assuming each failed test case corresponds to one logged defect).

= (5 / 15) × 100 = 33.33%

Interpretation

- Execution Rate (91.67%): This is a healthy execution rate, meaning the team tested most of what was planned. However, 10 test cases (120 − 110) were not executed — worth checking if this was due to time constraints, blockers, or environment issues, since the remaining 8.3% could still hide risk before release.

- Defect Reopen Rate (33.33%): This is quite high — roughly 1 in 3 defects came back after being marked fixed. For a music streaming app, this could point to:

  - Fixes not being tested thoroughly by developers before handing back to QA

  - Root cause not being properly identified (surface-level fixes)

  - Possible environment/build inconsistency issues

Recommendation: While the team is executing tests at a good rate, the high reopen rate is a quality-process concern that should be flagged to the team — it suggests investing more time in root-cause analysis and stronger dev-side unit testing before QA re-verification, rather than just increasing test case volume.