SESSION : 27

Q1) : 1. App Summary & Business Requirements

App Overview

Zomato is a food-tech app used daily to discover restaurants, order food for delivery/pickup, and browse reviews/ratings.

Main Features

- User Registration/Login – Sign up/login via phone number, email, or Google/Facebook OAuth

- Restaurant Search & Discovery – Search by cuisine, location, ratings, price range; filters and sorting

- Menu Browsing – View restaurant menus, item details, images, and customization options

- Cart & Checkout – Add items to cart, apply coupons, select delivery address

- Payment – Multiple payment options (UPI, cards, net banking, wallets, COD)

- Order Tracking – Real-time order status and live delivery agent tracking on map

- Ratings & Reviews – Post-order reviews and restaurant ratings

- Order History – View past orders, reorder functionality

- Notifications – Push notifications for offers, order updates

- Customer Support – In-app chat/help for order issues

Business Requirements (as inferred)

| ID | Requirement |
| --- | --- |
| BR-01 | Users must be able to register and log in securely using multiple authentication methods |
| BR-02 | Users must be able to search and filter restaurants accurately based on location and preferences |
| BR-03 | Users must be able to place an order with correct cart calculations (items, taxes, delivery fee, discounts) |
| BR-04 | Payment transactions must be processed securely and accurately across all supported payment modes |
| BR-05 | Users must receive real-time, accurate order status updates from placement to delivery |
| BR-06 | The app must handle high concurrent user load without performance degradation (especially during peak meal hours) |
| BR-07 | User data (address, payment info) must be stored and transmitted securely, complying with data privacy regulations |

2) : 2. Test Plan Document

2.1 Test Plan ID

TP-ZOM-001

2.2 Objectives

- Verify that Login, Search, and Payment (order placement) features work as per business requirements

- Ensure functional correctness, usability, and basic security of these core flows

- Identify defects before release and validate that critical user journeys (browse → order → pay) are bug-free

- Ensure cart calculations (item price, taxes, delivery charges, discounts) are accurate

2.3 Scope

In Scope (Focus Features):

- Login/Authentication – Phone OTP login, email login, social login, session handling

- Restaurant Search – Keyword search, location-based search, filters (cuisine, rating, price), sorting

- Payment/Checkout – Cart management, coupon application, payment gateway integration, order confirmation

Out of Scope:

- Backend/database performance testing

- Load/stress testing (covered separately by performance QA team)

- Third-party delivery partner logistics systems

- Automated regression suite (this cycle is manual only)

2.4 Test Approach

Manual, black-box functional testing using positive, negative, and boundary test cases on Android/iOS devices and web browser.

2.5 Resources Needed

| Resource Type | Details |
| --- | --- |
| Human Resources | 1 QA Junior (executor), 1 QA Lead (reviewer) |
| Devices | 1 Android phone, 1 iOS phone, 1 desktop/laptop (Chrome, Safari) |
| Test Environment | Zomato Staging/UAT environment (or sandbox payment gateway) |
| Test Accounts | 2–3 dummy user accounts, test phone numbers for OTP, test payment cards (sandbox) |
| Tools | Excel/Google Sheets or Jira/TestRail for test case & defect management, screen recorder for bug evidence |
| Network | Wi-Fi + mobile data (to test both connectivity types) |

2.6 Rough Timeline (5 Working Days)

| Day | Activity |
| --- | --- |
| Day 1 | Test plan finalization, test case writing (Login + Search) |
| Day 2 | Test case writing (Payment), review & sign-off of all test cases |
| Day 3 | Test execution – Login & Search features |
| Day 4 | Test execution – Payment/Checkout feature |
| Day 5 | Defect logging, retesting fixed bugs, final test report preparation |

2.7 Entry & Exit Criteria

- Entry: Test cases reviewed and approved; staging environment stable and accessible

- Exit: All planned test cases executed; no open Critical/High severity defects; test summary report shared with stakeholders

3) : 3. Test Scenarios & Test Cases (Feature: Placing a Food Order)

3.1 Test Scenarios

| Scenario ID | Scenario Description |
| --- | --- |
| TS-01 | Verify user can successfully search for a restaurant and view its menu |
| TS-02 | Verify user can add items to cart and see correct price calculation |
| TS-03 | Verify user can apply a valid/invalid coupon code during checkout |
| TS-04 | Verify user can complete payment and place an order successfully |
| TS-05 | Verify user receives correct order confirmation and tracking after payment |

3.2 Detailed Test Cases

TC-01: Verify successful restaurant search by name

- Scenario: TS-01

- Preconditions: User is logged in; location permission enabled

- Steps:

  - Open Zomato app

  - Tap on the search bar

  - Enter restaurant name "Domino's Pizza"

  - Tap search/enter

- Test Data: Search term = "Domino's Pizza"

- Expected Result: List of matching restaurants named "Domino's Pizza" near the user's location is displayed with ratings and delivery time

- Priority: High

TC-02: Verify search with no matching results

- Scenario: TS-01

- Preconditions: User is logged in

- Steps:

  - Open search bar

  - Enter random text "zxcvbnmqwerty123"

  - Tap search

- Test Data: Search term = "zxcvbnmqwerty123"

- Expected Result: App displays a "No results found" message with a suggestion to try a different search, no app crash

- Priority: Medium

TC-03: Verify menu items load correctly for selected restaurant

- Scenario: TS-01

- Preconditions: Restaurant search successful

- Steps:

  - Tap on a restaurant from search results

  - Wait for menu page to load

- Test Data: Restaurant = "Domino's Pizza"

- Expected Result: Menu displays with item names, images, prices, and veg/non-veg indicators correctly

- Priority: High

TC-04: Verify item can be added to cart with correct quantity

- Scenario: TS-02

- Preconditions: Menu page open

- Steps:

  - Select item "Margherita Pizza"

  - Tap "+" to increase quantity to 2

  - Tap "Add to Cart"

- Test Data: Item = Margherita Pizza, Qty = 2, Price/unit = ₹249

- Expected Result: Cart shows Margherita Pizza x2 with subtotal = ₹498

- Priority: High

TC-05: Verify cart total calculation with taxes and delivery fee

- Scenario: TS-02

- Preconditions: At least 1 item in cart

- Steps:

  - Go to Cart screen

  - Review item subtotal, GST, delivery fee, and platform fee

  - Check final total

- Test Data: Subtotal = ₹498, GST = 5%, Delivery fee = ₹40

- Expected Result: Final total = Subtotal + GST + Delivery Fee, calculated accurately (e.g., ₹498 + ₹24.90 + ₹40 = ₹562.90)

- Priority: High

TC-06: Verify valid coupon code applies discount correctly

- Scenario: TS-03

- Preconditions: Items in cart, on checkout page

- Steps:

  - Tap "Apply Coupon"

  - Enter code "ZOM50"

  - Tap Apply

- Test Data: Coupon = "ZOM50" (valid, ₹50 off on orders above ₹300)

- Expected Result: ₹50 discount is applied and reflected in the updated total; success message shown

- Priority: Medium

TC-07: Verify invalid/expired coupon code is rejected

- Scenario: TS-03

- Preconditions: Items in cart, on checkout page

- Steps:

  - Tap "Apply Coupon"

  - Enter code "EXPIRED123"

  - Tap Apply

- Test Data: Coupon = "EXPIRED123" (invalid/expired)

- Expected Result: Error message "Invalid or expired coupon code" is shown; total remains unchanged

- Priority: Medium

TC-08: Verify successful order placement via UPI payment

- Scenario: TS-04, TS-05

- Preconditions: Cart finalized, delivery address selected

- Steps:

  - Tap "Proceed to Pay"

  - Select UPI as payment method

  - Enter valid UPI ID and confirm payment

  - Wait for confirmation

- Test Data: UPI ID = "testuser@upi" (sandbox), Amount = ₹512.90

- Expected Result: Payment is processed successfully; order confirmation screen appears with Order ID, ETA, and live tracking option; confirmation SMS/email sent

- Priority: Critical

4): 4. Requirement Traceability Matrix (RTM)

| Requirement ID | Requirement Description | Test Case ID(s) |
| --- | --- | --- |
| BR-02 | Users must be able to search and filter restaurants accurately | TC-01, TC-02, TC-03 |
| BR-03 | Cart calculations (items, taxes, delivery fee, discounts) must be correct | TC-04, TC-05, TC-06, TC-07 |
| BR-04 | Payment transactions must be processed securely and accurately | TC-08 |

5) : 5. Defect Reports & Final Test Report

5.1 Defect Report – DEF-01

| Field | Details |
| --- | --- |
| Defect ID | DEF-01 |
| Title | Cart total not updating after applying valid coupon code |
| Related Test Case | TC-06 |
| Steps to Reproduce | 1. Add items worth ₹498 to cart 2. Go to checkout 3. Enter coupon "ZOM50" 4. Tap Apply |
| Expected Result | Total should reduce by ₹50, showing ₹448 + taxes/fees |
| Actual Result | "Coupon applied successfully" message appears, but the total amount on screen still shows the original amount without the discount deducted |
| Severity | High |
| Priority | High |
| Environment | Android app v19.2, Staging environment |
| Status | Open |

5.2 Defect Report – DEF-02

| Field | Details |
| --- | --- |
| Defect ID | DEF-02 |
| Title | App crashes when searching with special characters |
| Related Test Case | TC-02 (extended case) |
| Steps to Reproduce | 1. Open search bar 2. Enter special characters "@@@###$$$" 3. Tap search |
| Expected Result | App should show "No results found" message gracefully |
| Actual Result | App freezes for 5 seconds and then crashes, returning user to the home screen |
| Severity | Critical |
| Priority | High |
| Environment | iOS app v19.2, iPhone 13, iOS 17 |
| Status | Open |

5.3 Final Test Report – Summary

Test Cycle: TP-ZOM-001 Duration: 5 days (Day 1–Day 5) Features Tested: Login, Search, Payment/Checkout

Execution Summary:

| Metric | Count |
| --- | --- |
| Total Test Cases Executed | 8 |
| Passed | 6 |
| Failed | 2 |
| Blocked | 0 |
| Pass Percentage | 75% |

Defects Found: 2

- DEF-01 (High severity) – Coupon discount not reflected in cart total

- DEF-02 (Critical severity) – App crash on special-character search input

Overall Assessment: Core search and payment flows are largely functional, but the discount calculation bug (DEF-01) directly impacts revenue/billing accuracy and must be fixed before release. The crash bug (DEF-02) is a stability risk and is rated Critical since it can cause app abandonment. Both defects are recommended as release blockers.

Recommendation:

- Fix DEF-02 (crash) and DEF-01 (coupon calculation) before the next release

- Perform a retest cycle focused on these two areas

- Expand test coverage to include order cancellation and refund flows in the next cycle

Sign-off Status: Not signed off — pending defect fixes and retest