SESSION 7

Q1) ; 1. Test Plan for Login Feature – Zomato App

Objective: To verify that the login feature of the Zomato app allows users to securely and correctly log in using valid credentials, and appropriately handles invalid attempts.

Scope: Covers login via mobile number/OTP, email/password, and social login (Google/Facebook) on Android and iOS apps.

Test Items: Login screen UI, OTP generation & verification module, session management, password field, social login integration.

Features to be Tested:

- Login with valid mobile number + OTP

- Login with valid email/password

- Login with Google/Facebook account

- Invalid OTP/password handling

- Forgot password flow

- Session timeout and auto-logout

Schedule:

- Test case design – 2 days

- Test execution – 3 days

- Bug fixing & retesting – 2 days

- Final regression – 1 day

Responsible Roles:

- QA Lead – test plan approval

- QA Engineer – test case writing & execution

- Developer – bug fixes

- Product Owner – final sign-off

Q2) 2. Mini Test Strategy – Search Functionality (BookMyShow)

Approach:

| Test Level | Focus | Tool |
| --- | --- | --- |
| Unit Testing | Search algorithm/query parsing logic | JUnit |
| Integration Testing | Search API + database + filters integration | Postman |
| System Testing | End-to-end search flow (movie/city/theatre search) | Selenium |

Test Types:

- Functional: Search by movie name, city, language, genre; auto-suggestions; filters/sorting.

- Non-Functional:

- Performance (response time under load) – JMeter

Q3) 3. Test Plan vs Test Strategy (with Swiggy examples)

| Aspect | Test Plan | Test Strategy |
| --- | --- | --- |
| Scope | Project-specific (e.g., "Test Plan for Swiggy's Order Tracking feature") | project-wide (e.g., "How Swiggy tests all features across releases") |
| Detail Level | Detailed – exact test cases, schedule, resources | general approach, standards, tools |
| Who owns it | Created by QA Lead/Test Manager for a specific release | Created by senior QA/, rarely changes |

Q4) 4. Risks, Assumptions & Dependencies – Payment Feature (Flipkart)

Risks:

- Payment gateway (e.g., Razorpay) downtime during testing.

- Sensitive data (card details) mishandling causing security/compliance issues.

Assumptions:

- Test environment has a sandbox/staging payment gateway available.

Dependencies:

- Bank/UPI server response for transaction verification.

Q5) : If a third-party coupon system is introduced mid-project, I would update the test plan by expanding the scope to include coupon application, validation, and expiry scenarios during "Add to Cart."