SESSION : 5

Q1) : 1. Seven Phases of STLC (applied to a Login feature)

| # | Phase | What Happens (Login Example) |
| --- | --- | --- |
| 1 | Requirement Analysis | Team studies login requirements — email/phone + password, OTP login, social login (Google/Facebook), forgot password flow — and identifies what's testable. |
| 2 | Test Planning | Test lead decides scope (e.g., only mobile login for this release), effort, tools, team, and timeline for testing the login module. |
| 3 | Test Case Development | Testers write detailed test cases and test data (valid users, invalid passwords, blank fields) for login, plus set up any automation scripts. |
| 4 | Test Environment Setup | QA configures a staging environment with test accounts, database, and API endpoints so login can be tested without touching production data. |
| 5 | Test Execution | Testers run the login test cases — correct credentials, wrong password, expired OTP, etc. — and log actual results against expected results. |
| 6 | Test Cycle Closure | Team reviews results, checks exit criteria are met (e.g., no critical bugs open), and documents lessons learned from login testing. |
| 7 | (Reporting is sometimes folded into Execution/Closure, but many syllabi list it separately — see note below) |  |

Q2) : 2. Entry/Exit Criteria Table — Flipkart-style Login Module

| Phase | Entry Criteria | Exit Criteria |
| --- | --- | --- |
| Planning | Business requirements for login (email/mobile/OTP login) are available; project scope is defined | Test plan document approved; scope, timeline, and resources signed off |
| Monitoring & Control | Test plan is approved and execution has started | Test progress metrics (pass %, defects) tracked and reviewed against plan; corrective actions documented if behind schedule |
| Analysis | Requirements and user stories for login are finalized (e.g., "user can log in via OTP within 60 seconds") | Testable requirements identified; test conditions (e.g., "invalid OTP," "expired session") documented and reviewed |
| Design | Test conditions from Analysis are approved | Detailed test cases and test data (valid/invalid credentials) written, reviewed, and test scripts (if automated) prepared |
| Implementation | Test cases/scripts are reviewed and approved | Test environment ready, test data loaded, test cases organized into executable test suites/regression packs |
| Execution | Test environment is stable; build with login feature is deployed | All planned login test cases executed; actual results logged; defects raised for failures |
| Reporting | Execution results and defect logs are available | Test summary report created with pass/fail stats, defect severity breakdown, and risk assessment shared with stakeholders |
| Closure | Reporting complete; all critical/high defects for login resolved or accepted as known issues | Test closure report signed off; test artifacts archived; lessons learned documented for future releases |

Q3) : 3. Sample Test Plan — Login Module (Zomato-style App)

Test Plan: Login Module — Zomato-like Food Delivery App

1. Objectives
To verify that users can securely and reliably log in to the app using registered credentials (mobile number + OTP, email + password, or Google/Facebook login), and that invalid login attempts are correctly rejected with appropriate error messages.

2. Scope

In Scope:

- Login via mobile number + OTP

- Login via email + password

- Social login (Google, Facebook)

- Forgot password / reset flow

- Session handling after login (auto-login, logout, session timeout)

- Field validations (blank fields, invalid format, special characters)

Out of Scope:

- Payment gateway testing

- Restaurant listing/search functionality

- Push notification testing

3. Resources

| Role | Name/Count | Responsibility |
| --- | --- | --- |
| Test Lead | 1 | Plan, review, sign-off |
| QA Engineers | 2 | Test case design & execution |
| Automation Engineer | 1 | Automate regression login scripts |
| Dev/Support | 1 (on-call) | Bug fixes during test cycle |

Tools: JIRA (defect tracking), TestRail (test case management), Postman (API testing), Appium/Selenium (automation), staging environment with test DB.

4. Schedule

| Activity | Duration | Dates (example) |
| --- | --- | --- |
| Test case design | 2 days | Day 1–2 |
| Environment setup | 1 day | Day 2 |
| Test execution (Round 1) | 3 days | Day 3–5 |
| Bug fixing & retest | 2 days | Day 6–7 |
| Regression + sign-off | 1 day | Day 8 |

5. Entry/Exit Criteria

- Entry: Login build deployed to staging; test cases reviewed and approved.

- Exit: All critical/high severity defects closed; 100% planned test cases executed; pass rate ≥ 95%.

6. Risks

- OTP delivery delays from SMS gateway may block testing.

- Third-party social login (Google/Facebook) sandbox limitations.

Q4) 4. Test Cases — Login Module (BookMyShow-style App)

| TC ID | Scenario Type | Test Steps | Expected Result | Actual Result |
| --- | --- | --- | --- | --- |
| TC_01 | Positive — Valid login | 1. Open app 2. Enter registered mobile number 3. Enter correct OTP 4. Tap "Login" | User is logged in and redirected to the home/movie listing screen | (to be filled after execution) |
| TC_02 | Negative — Invalid password | 1. Open app 2. Enter registered email 3. Enter incorrect password 4. Tap "Login" | Error message "Incorrect email or password" is shown; user stays on login screen | (to be filled after execution) |
| TC_03 | Boundary — OTP field character limit | 1. Open app 2. Enter registered mobile number 3. Enter OTP with 7 digits (1 more than the valid 6-digit limit) 4. Tap "Verify" | System rejects input beyond 6 digits — either blocks the extra digit entry or shows "Invalid OTP" error; login is not allowed | (to be filled after execution) |

Q5)  5. Test Summary Report — Login Module

Test Summary Report: Login Module
To: Team Lead
From: QA Team
Date: [Execution completion date]

Summary:
Login module testing for the [App Name] is complete. A total of 15 test cases were executed, covering positive, negative, and boundary scenarios across mobile OTP login, email/password login, and social login.

Results:

- ✅ Passed: 12

- ❌ Failed: 3

- ⏭ Blocked: 0