SESSION :21

1. Sample Sprint Board — "Food Delivery App" (Scrum Template)

Board setup: Project type = Scrum, Sprint name = "Sprint 1 – Core Ordering Flow", Sprint duration = 2 weeks

| Task ID | Summary | Type | Priority | Story Points | Status |
| --- | --- | --- | --- | --- | --- |
| FDA-101 | Display restaurant menu with categories & prices | Story | High | 5 | To Do |
| FDA-102 | Implement order placement flow (cart → checkout) | Story | High | 8 | To Do |
| FDA-103 | Integrate payment gateway (UPI/card/wallet) | Story | High | 8 | To Do |
| FDA-104 | Real-time delivery tracking with map view | Story | Medium | 5 | To Do |
| FDA-105 | User reviews & ratings for restaurants | Story | Medium | 3 | To Do |
| FDA-106 | Push notifications for order status updates | Task | Low | 2 | To Do |

Columns for the board: Backlog → To Do → In Progress → In Review → Done. In Jira: create the project (Scrum template) → Backlog view → add these as issues → drag into "Sprint 1" → click Start Sprint.

2. Daily Standup Script — Music Streaming App (Spotify-style) Feature Team

Feature: "Collaborative Playlists"

Facilitator (Scrum Master): Alright team, quick standup — same three questions.

Priya (Backend): Yesterday I finished the API endpoint for adding collaborators to a playlist. Today I'm working on permission handling — who can edit vs. just view. No blockers.

Aman (Frontend): Yesterday I built the "Invite Collaborator" modal UI. Today I'll wire it up to Priya's new endpoint. One blocker — I need the finalized error-response format from backend before I can handle failed invites.

Priya: I'll share that schema right after standup.

Sara (QA): Yesterday I wrote test cases for playlist sharing. Today I'll start testing the invite flow once Aman's build is up. No blockers, but flagging I'll need a staging build by tomorrow.

Dev (Backend): Yesterday I worked on real-time sync so collaborators see live updates. Today I'm debugging a race condition when two people edit simultaneously. Blocker — I might need 30 mins with Priya to review the locking logic.

Scrum Master: Got it. Priya, can you sync with Dev after this? Aman, you'll have your schema shortly. Sara, staging build — Dev, is that on track for tomorrow?

Dev: Should be, yes.

Scrum Master: Great, that's standup. Thanks everyone.

3. Sprint Planning — Flipkart-style Shopping Cart

Story 1: Add to Cart

- As a shopper, I want to add a product to my cart so I can purchase it later.

- Tasks: build "Add to Cart" button/API, handle duplicate-item logic (increment qty), show cart item count badge, handle out-of-stock edge case.

- Acceptance Criteria: Clicking "Add to Cart" adds the item and updates the cart icon count instantly; adding the same item twice increases quantity instead of duplicating the row; out-of-stock items show a disabled state with a message.

Story 2: Update Quantity

- As a shopper, I want to change the quantity of an item in my cart so the order matches what I actually want.

- Tasks: build quantity stepper (+/-) UI, validate against available stock, update price totals in real time, sync quantity change to backend cart state.

- Acceptance Criteria: Quantity can't go below 1 or above available stock; the line-item price and cart total update immediately on change; the updated quantity persists on page refresh.

Story 3: Remove Item

- As a shopper, I want to remove an item from my cart so I only pay for what I want.

- Tasks: build "Remove" action/API, add confirmation step for accidental clicks, update cart total and item count, handle "cart now empty" state.

- Acceptance Criteria: Clicking "Remove" deletes the item and recalculates the total; an "Undo" option appears briefly after removal; an empty cart shows a friendly empty-state message with a "Continue Shopping" CTA.

4. Sprint Review Summary — Movie Ticket Booking App (BookMyShow-style)

Sprint Goal: Deliver core seat-selection and booking confirmation flow.

Delivered:

- Interactive seat map with real-time seat availability

- Seat lock during checkout (prevents double-booking)

- Booking confirmation screen with e-ticket generation

- Basic payment integration (test mode)

What went well:

- Seat-locking mechanism worked smoothly under simulated concurrent bookings — no double-bookings in testing.

- Frontend and backend teams stayed in sync all sprint, so integration was nearly friction-free.

Stakeholder feedback:

- Product team liked the seat map UX but asked for a legend (available/selected/booked) to be more visually distinct.

- Marketing flagged that the confirmation screen needs a "Share" button for social sharing of bookings.

- Overall sign-off given, with the above two items added to the next sprint's backlog.

5. Sprint Retrospective — Zomato-style Restaurant Search Sprint

What went well:

- Search latency improved significantly after the indexing optimization — well under our 200ms target.

- Good cross-functional collaboration between the search and UI teams; daily syncs kept blockers short-lived.

What could be improved:

- Requirements for filter logic (cuisine, rating, distance) changed mid-sprint, causing rework — better upfront clarity needed.

- Test coverage for edge cases (empty search results, no location permission) was added too late, close to sprint end.

Action item for next sprint:

- Lock down filter requirements with product before sprint planning begins, and write edge-case test scenarios during story refinement rather than at the end of the sprint.